# PLAN OF ACTION (POA)

Project Title: Website Development for International Journal of Interdisciplinary Research in Chemistry & Biology
Technology Stack: Next.js, Tailwind CSS, React Icons, Node.js
Developer: [febtech]
Date: [Insert Date]

  - Project Objective

To design and develop a professional, responsive, and user-friendly academic journal website that allows researchers to:

- Read and browse published articles and archives.

- View journal information such as aims, scope, and editorial board.

- Submit new research articles via a submission form.

- Allow the editorial board to manage content via an admin interface.

## 2. Scope of Work

The development will cover the following sections:

  - Website Frontend (Public Facing)

- Home Page – Overview of the journal, featured articles, and quick links.

- About Section

  - Aims & Scope

  - Editorial Board (with admin-manageable members)

  - Journal Indexing & Insights

- Publish Section

  - Guide for Authors

  - Submit Your Research Article (submission form)

- Articles and Issues

  - Latest Issues

  - Archives (with issue listing)

- Contact Us Page – Contact form with inquiry submission.

### B. Admin Panel

- Secure login for editors.

- Manage Editorial Board members (add/edit/remove).

- Option to review and manage article submissions.

### C. Features

- Responsive design for all devices (mobile, tablet, desktop).

- Clean, academic, and SEO-friendly layout.

- Integration-ready for DOI / CrossRef (if required).

- Future scalability for user roles (Author / Editor / Reviewer).

- Optional database connection for submissions.

## 3. Technical Stack

| Category | Technology |  |
| --- | --- | --- |
| Frontend | Next.js (App Router), React, Tailwind CSS, React Icons , lenis |  |
| Styling | Tailwind CSS with responsive utilities |  |
| Backend | Node.js / Express.js |  |
| Deployment | Vercel / Netlify / AWS / ownServer |  |
| Version Control | Git & GitHub |  |
| Admin Panel | Custom-built React UI (protected route) |  |

## 4. Project Timeline

| Phase | Description | Duration |
| --- | --- | --- |
| 1. Requirement Analysis & UI Design | Wireframes, sitemap, design finalization | 2–3 days |
| 2. Frontend Development | Navbar, pages, responsiveness, layout | 5–6 days |
| 3. Admin Panel Development | Editorial board management + authentication | 3–4 days |
| 4. Testing & Bug Fixing | Responsive & cross-browser testing | 2 days |
| 5. Deployment & Handover | Hosting setup, documentation, delivery | 1–2 days |

⏱ Total Estimated Duration: ~12–15 working days

## 5. Deliverables

- Fully functional and responsive website.

- Admin panel for editorial control.

- Source code repository (GitHub).

- Deployment and setup on hosting.

- Training / handover documentation.

## 6. Maintenance (Optional)

- Monthly maintenance for content updates, bug fixes, and hosting support.

- Option for yearly renewal contract.